**Julio Gonzalez:**

* **Accomplishments:**
  + Completed 24V converter schematic
  + Integrated flowmeter and 24V converter schematics (with help of Ross)
* **Current Goals:**
  + Go through and review the components, swap out components.
  + Order parts for soldering the PCB

**Mitchell Taylor:**

* **Accomplishments:**
  + Finished up some routing on PCB, set up git hub for clarity.
* **Current Goals:**
  + Work on code for MCU and communicate to manufacturers.

**Nassef Ameen**

* **Accomplishments:**
  + Helped finish PCB design, double checking routine and component connections and troubleshooting errors
* **Current Goals:**
  + Prepare to code MCU, and look into that as well as integrating e-paper display
  + Look into testing integration with the database and MCU/ESP32

**Ross Petersen**

* **Accomplishments:**
  + Routed all power and ground nets on PCB
  + Finished routing all Flowmeter and MCU nets
  + Completely implemented and routed 24V Converter on PCB
* **Current Goals:**
  + Order PCB
  + Start coding for ESP32