**Julio Gonzalez**

* **Accomplishments**
  + Swapped components that were out of stock on Mouser / DigiKey
  + Ordered all components to populate pcb
* **Ongoing Progress**
  + Waiting on PCB and parts to get here so we can start soldering
  + Need to get with sponsor (Dr. Lusher) to get sensors for subsystem

**Mitchell Taylor**

* **Accomplishments**
  + Completed routed spare components and began coding some basic outlines.
* **Ongoing Progress**
  + Complete some basic code and test with launchpad

**Nassef Ameen**

* **Accomplishments**
  + Created code outline for MSP432 with Mitchell which code will be built off of, and then integrated with the Electronic Paper Display code I’ve already written.
* **Ongoing Progress**
  + Begun testing ESP32 WiFi module integration w/database with Ross.

**Ross Petersen**

* **Accomplishments**
  + Helped Julio find replacements for out of stock components
  + Developed Gerber files and created order on JLCPCB
* **Ongoing Progress**
  + Developing the first code for the ESP32
  + Will conduct tests using ESP32 dev board