**Julio Gonzalez**

* **Accomplishments**
  + Started Soldering the PCB
* **Ongoing Progress**
  + Need to figure out how to solder 01005 component onto board
  + Finish integration (soldering) and troubleshoot PCB

**Mitchell Taylor**

* **Accomplishments**
  + Finished UART port code
* **Ongoing Progress**
  + Finish analog to digital code

**Nassef Ameen**

* **Accomplishments**
  + Electronic Paper Display code is integrated with rest of firmware
* **Ongoing Progress**
  + Working on finishing MCU firmware w/Mitchell
  + Helping with ESP32 integration to database (Ross)

**Ross Petersen**

* **Accomplishments**
  + Created a serial connection for the ESP32
* **Ongoing Progress**
  + Finishing ESP32 firmware